What the project is

A Python GUI app to record video from cameras (UVC webcams + Intel RealSense), built with pyrealsense2 and uv. It's split into a POC plus three paid deliverables, each unlocking payment.

The functional requirements (R1–R10)

- R1–R2: Detect connected cameras (UVC and RealSense), list/change their settings (fps, resolution, format)

- R3: Stream 2+ cameras simultaneously — this maps to your "if we have 2 or 3 cameras, should be able to configure naming" note

- R4: User picks save folder + filename prefix (e.g. cam1, cam2)

- R5–R6: "Arm" specific cameras as selected-for-recording, but one button records all armed cameras together

- R7: Must support Full HD at 120fps — this is the hard technical constraint

- R8: After recording, a popup asks "review footage?" that auto-dismisses in 5s

- R9: Playback/browsing of saved recordings

- R10: Export .bag/.db3 → .mp4 (h264/h265) — this is where your "compression" and "1GB/s" notes come in

System design (the part you flagged as important)

camera handler → stream viewer (live preview)

camera handler → processor (compression) → recorder

This directly explains your note about "processing has to pass through recorder, only one pipeline." Raw RealSense streams are ~1GB/s uncompressed — way too much to write to disk in real time at FHD/120fps. So a compression stage sits between the camera and the disk write. Your note about frames getting dropped/discarded when the recorder can't keep up is exactly the bottleneck this design exists to solve — if the processor+recorder path is slower than the incoming frame rate, frames queue up (your "put it in the queue → RAM" note) and eventually get dropped since you can't buffer indefinitely.

The three deliverables — what's actually being asked of you

POC-1 (the interesting pivot): Notice the requirement was crossed out — "" → use cv2 instead, and test against an Elgato capture card at FHD 120fps, not the RealSense camera itself. This matches your note "only work with webcam" — they're deliberately proving out the recording pipeline's raw throughput (FHD/120fps, no drops, logged CPU/RAM/disk usage) using a simpler, faster camera path before touching RealSense's added complexity (depth streams, stereo, hand-rotation ambiguity you mentioned). Success = plays back cleanly in RealSense Viewer, no frame drops, resource usage logged.

Deliverable 1: Now swap in real pyrealsense2 and implement R1–R6 — the camera discovery/config/multi-cam/arming/naming features.

Deliverable 2: R8–R10 — the playback popup, browsing, and format export/conversion.

Practical next steps for you

- Start POC-1: build the cv2-based recorder against the Elgato card, prove FHD/120fps with zero drops, log CPU/RAM/disk during recording.

- Design the queue/threading model now (camera handler thread → queue → processor thread → recorder thread) since that's the crux of the "only one pipeline, drops if it can't keep up" problem.

- Note the OS-specific mention: RealSense's official OS helper only supports Linux, so you'll need to build the Windows equivalent yourself.

- Your "reuse for driver license" idea is a stretch goal, not a stated requirement — worth flagging to whoever owns the ticket rather than building it in silently.

ISSUE

Develop a python GUI program that use pyrealsense2 to perform a video recording.

Functional Requirement

- R1: List the camera (UVC, realsense) connected to the PC

R2: List and Change the camera configuration (framerate/fps, resolution, data format)

R3: Can stream multiple cameras (at least 2)

R4: User can choose the folder to save and naming prefix (cam1, cam2, m, r)

R5: Selectable (arming) which camera to record

R6: Single record button that will record all armed cameras

R7: Support the recording of FHD 120FPS

R8: When the recording is saved, has a pop-up to ask if the user want to review the footage (message disaapear in 5 seconds)

R9: Can browse and playback video

R10: Has export feature to convert from .bag and .bd3 to mp4 with h264 or h265

System Design

camera handler --- sub ---> stream viewer
camera handler --- sub ---> recorder

The data being read is around 1GB/s without compression.

camera handler --- sub ---> processor (compression) --> recorder

The recording should goes through processing pipeline that will handle the compression to save storage.

Additional Context

- Use Python and uv for development

- Use pyrealsense2 library for streaming from camera (because we have a specialize camera name "realsense"

- Use python GUI library so it works everywhere

- The recording should support extension ".bag" and ".db3"

Deliverable

POC-1

We want to proof first that the recorder can support up to FHD 120FPS.
Here, the milestone would be

Feature

- R7: Support the recording of FHD 120FPS

Task break down

- Use cv2 to stream and record the laptop webcam and basic configuration

We test the software with the elgato capture card at FHD 120FPS

test scenario

- Successfully record the capture video at FHD 120 FPS without framedrop/frameskip

The recorded file can be open in Realsense viewer

Log the system usage (CPU, RAM, Disk)

Payment 1: ???

Deliverable 1

Features

- R1: List the camera (UVC, realsense) connected to the PC

R2: List and Change the camera configuration (framerate/fps, resolution, data format)

R3: Can stream multiple cameras (at least 2)

R4: User can choose the folder to save and naming prefix (cam1, cam2, m, r)

R5: Selectable (arming) which camera to record

R6: Single record button that will record all armed cameras

Task break down

- Use pyrealsense2 to stream and record the realsense camera and basic configuration

Deliverable 2

Features

- R8: When the recording is saved, has a pop-up to ask if the user want to review the footage (message disaapear in 5 seconds)

R9: Can browse and playback video

R10: Has export feature to convert from .bag and .bd3 to mp4 with h264 or h265